Implementation Plan

# Initial-state spreadsheet → well volumes + labware-mapping grounding

nl2protocol · website-voice-rewrite branch

## Context

Today the pipeline has no way to learn the actual starting volume of a well.

When an instruction says "well A1 contains lysis buffer" without a volume, WellCapacitySuggester (gap_resolution/suggesters.py:218) guesses the labware's capacity ("assume full") at confidence 0.7 and forces the user to confirm it in a modal. That guess is the only number available for the downstream arithmetic checks (overdispense / overflow), and it is usually wrong — the real starting volume is a setup fact only the experimenter knows. Real labs record this by hand; the robot has no sensor for it.

This change lets the user upload a spreadsheet that records, per well, what it holds and how much. The spreadsheet is an independent artifact: it is parsed on its own terms into an initial-state object, never fused with the instruction. A separate reconciliation step then uses that object to fill volumes, to ground which labware nickname maps to which config label, and to validate that every container the instruction draws from is actually loaded.

A csv_path parameter already exists on run_pipeline (pipeline.py:1462), wired from the CLI -d/--data flag, but is never read in the function body — dead code we will repurpose or remove.

### Decisions (locked with user)

- Format: Excel only (.xlsx), parsed server-side with openpyxl (new dependency).

- Sheet is keyed on config labels, not user nicknames. The deck-setup person knows the real config labels; this is what makes the mapping crosscheck possible.

- Sheet is a standalone artifact. Parser: xlsx bytes → InitialState object. No instruction involved in parsing.

- Browser-only input. No CLI. File bytes travel base64 in the /start body, decoded and parsed server-side.

- Phased, held as one feature (no early merge): Phase 1 parse + fill volumes; Phase 2 mapping hint + source validation. Both ship together end-to-end.

## The sheet template (the "writing rule")

One row per loaded well:

| labware_label | well | substance | volume_ul |
| --- | --- | --- | --- |
| source_plate | A1 | lysis buffer | 250 |
| reagent_reservoir | A1 | ethanol | 12000 |

- labware_label must match a key in the lab config's labware map.

- well is a standard coordinate (A1…H12 etc.).

- substance is free text (matched loosely against the instruction's wording).

- volume_ul is a number, in microliters.

## Artifact model

New dataclass InitialState (new file nl2protocol/stage_1_pre_extraction/initial_state.py):

- rows — list of (labware_label, well, substance, volume_ul).

- by_labware() — groups rows per config label (the well-set used for the mapping crosscheck).

- lookup(labware_label, well) — used to fill volumes after mapping resolves.

- unmatched accounting — populated during reconciliation so unused rows can be surfaced.

Keep this object separate from WellContents (models/spec.py:378), which is the instruction-derived shape (its .labware is user wording). The reconciliation step is what writes sheet data into spec.initial_contents.

## Implementation

PHASE 1 — parse + fill volumes

#### 1 · Add dependency

Add openpyxl to [project] dependencies in pyproject.toml.

#### 2 · Parser

parse_initial_state(xlsx_bytes, config) → InitialState in the new initial_state.py:

- Read the first worksheet with openpyxl (read_only=True).

- Validate headers against the template; validate each labware_label exists in config["labware"]; coerce volume_ul to float; collect row-level errors into a structured result (do not raise on the first bad row — report all).

- Pure function, no I/O beyond the in-memory workbook. Fully unit-testable.

#### 3 · Plumb the file in (browser → pipeline)

- server/app.py /start handler (~721–805): accept an optional initial_state_b64 field; base64-decode to bytes; call parse_initial_state(...); thread the InitialState into _run_pipeline (app.py:1103) → ProtocolAgent.run_pipeline.

- Browser page (the same form that posts instruction + config): add a file input for the .xlsx, read it as base64, include initial_state_b64 in the /start body.

- run_pipeline (pipeline.py:1462): replace the dead csv_path param with initial_state: Optional[InitialState] = None. Remove the CLI -d/--data wiring (for_cli/cli.py:685, 91–94) or leave the flag inert — out of scope and unused.

#### 4 · Fill volumes (reconciliation, volume half)

After labware assignments are applied (_apply_labware_assignments, ~pipeline.py:1838) and before the IC confirmation modal _confirm_initial_contents_via_handler (pipeline.py:628): for each spec.initial_contents entry whose resolved config label + well hits initial_state.lookup(...), set volume_ul from the sheet and stamp volume_ul_provenance with a new provenance_source value (e.g. "initial_state_sheet"; extend the Literal on Suggestion / Provenance, gap_resolution/types.py:127).

- Wells covered by the sheet now have a non-null volume → the InitialContentsVolumeDetector creates no gap and WellCapacitySuggester never fires for them.

- Wells NOT in the sheet still flow into the IC modal with the capacity default (0.7) exactly as today. Pre-filled sheet values appear in the modal as accepted values the user can still edit.

PHASE 2 — mapping hint + source validation

#### 5 · Mapping crosscheck → resolver hint

Before labware resolution (the _EarlyLabwareResolver(...).suggest(spec) call, ~pipeline.py:1604): build a hint map by matching each nickname's well-set + substances (from _collect_descriptions_with_wells(), resolver.py:497) against each config label's well-set in initial_state.by_labware(). A nickname whose well/substance set best matches exactly one config label yields nickname → label.

- Inject as an optional external_hints on the resolver, consumed in LabwareMatcher._resolve_one (resolver.py:569–605) after _type_filter, via a new _apply_external_hints(description, wells, survivors) that narrows survivors to the hinted label when present.

- Tie-break order on conflict: sheet crosscheck > shape/category > substance. On genuine conflict between a hint and the surviving candidates, do not silently override — keep the candidates and let the existing llm/unresolvable branch surface it.

#### 6 · Source-is-loaded validation

After reconciliation, cross the instruction's draw-from set (transfer step sources) against known initial contents (sheet + inline). Surface two mismatches as warnings (reuse the existing warning / StageEvent channel, not a new mechanism):

- a step draws from a container/well with no initial contents → "source not loaded";

- a sheet row matches no source or destination in the protocol → "row unused".

Do not drop unused rows silently.

### ⚠ Adjacent cleanup (recommended, same blast radius)

There are two divergent well-capacity tables for one fact: _LABWARE_CAPACITY_HINTS / _capacity_for_labware (suggesters.py:197–215) and _capacity_from_load_name (validation/constraints.py:~1170). They can disagree for the same plate — e.g. nest_96_wellplate_200ul → the suggester proposes 300 µL while the overflow check believes capacity is 200 µL, so the system flags its own default as overflowing. Consolidate to one shared capacity function both call. Small and optional, but it removes a real self-contradiction in the same volume logic this feature exercises.

## Critical files

nl2protocol/stage_1_pre_extraction/initial_state.py

NEW — model + parser.

nl2protocol/pipeline.py

run_pipeline param (1462); reconciliation calls around labware apply (~1838) and IC modal (628); resolver hint build (~1604).

nl2protocol/extraction/resolver.py

_resolve_one (569) + new _apply_external_hints; reuse _collect_descriptions_with_wells (497).

nl2protocol/server/app.py

/start handler (721–805), _run_pipeline (1103, 1183, 1204) to accept and thread the file.

browser static asset / template posting to /start

Add file input + base64 encode.

nl2protocol/models/spec.py · nl2protocol/gap_resolution/types.py

Add the initial_state_sheet provenance source.

pyproject.toml

Add openpyxl.

nl2protocol/validation/constraints.py · suggesters.py

Optional capacity consolidation.

## Verification

- Unit (parser): valid sheet → correct InitialState; bad label, missing column, non-numeric volume → reported (not raised); multiple bad rows all reported.

- Unit (mapping crosscheck): nickname well/substance set matching exactly one config label → hint produced; ambiguous set → no hint; conflicting hint vs candidates → no silent override.

- Integration (run_pipeline): instruction with two unstated source volumes + a sheet covering one → covered well takes the sheet value with initial_state_sheet provenance and creates no IC gap; uncovered well still reaches the IC modal with the capacity default. A sheet that names a labware → the resolver picks that config label.

- Validation: instruction drawing from an unloaded well → "source not loaded" warning; sheet row used by nothing → "row unused" warning.

- Browser E2E: upload a real .xlsx alongside an instruction + config in the live UI, run it, and watch the reported volumes / step columns reflect the sheet values — not a code-level check only.

Plan file: docs/plans/initial-state-spreadsheet.html · also at ~/.claude/plans/jaunty-cooking-sloth.md